WANDERERS

Complete Build Plan  |  Wanderers 1.0 (Hackathon)

Hack Canada 2026  |  v1.0 Locked  |  48 Hours  |  4 Developers

# Ground Rules

- PRD v1.0 is locked. No features added beyond Phase 9.

- Auth0 is removed entirely. Supabase Auth is the only authentication layer.

- If a feature idea comes up during build, ask: does it directly create a real meetup? If no, cut it.

- Backend developer owns Cursor Pro. All backend files go through Cursor.

- Frontend team uses Lovable for rapid UI generation. Do not hand-code layouts from scratch.

- Supabase Realtime replaces all custom WebSocket logic. Never build a custom socket server.

- Demo seed data must be inserted by Phase 8. Discovery screen must never show empty.

- Deploy to Vercel before Phase 10 polish. Judges must open a live URL on their phones.

- No commits before hacking officially starts. Verify repo timestamp before first push.

- Devpost submission must be completed before deadline. Assign this to Demo person.

# Tool Roles

| Tool | Owner | Responsibility |
| --- | --- | --- |
| Cursor Pro | Backend developer | All backend: Supabase schema, API routes, Gemini, Cloudinary, deploy |
| Lovable | Frontend team (2 people) | UI generation, screen scaffolding, component layouts |
| Next.js + Tailwind | Frontend team | Component polish, routing, state, Supabase client wiring |
| Supabase Dashboard | Backend developer | Tables, RLS policies, Realtime config, email OTP settings |
| Gemini API | Backend developer | Intent parsing + icebreaker + meetup suggestion routes |
| Cloudinary Dashboard | Backend developer | Transformation preset for Wander Moment cards |
| Vercel | Backend developer | Deployment, environment variables, production URL |
| Antigravity (Google) | Backend developer | Accelerate Supabase queries, API route scaffolding |

# Team Structure

| Role | Phases | Key Deliverables |
| --- | --- | --- |
| Backend (Cursor) | 0, 1, 2, 7, 8, 10 | Supabase schema, auth, all API routes, Gemini, Cloudinary, Vercel deploy |
| Frontend Dev 1 | 3, 4, 5 | Bubble creation screen, bubble discovery cards/map, join flow |
| Frontend Dev 2 | 5, 6, 9 | Group chat UI, We Met screen, Wander with you post-meetup screen |
| Demo + Product | 8, 9, 10 | Seed data script, full flow QA, Devpost, pitch deck, demo script |

# Phase Overview

| Phase | Title | Hours | Owner | Output |
| --- | --- | --- | --- | --- |
| 0 | Project Setup | 1 hr | All | Repo live, Next.js running, Supabase project created, env vars set |
| 1 | Database Schema | 2 hrs | Backend | All 6 tables live in Supabase with RLS and Realtime enabled |
| 2 | Supabase Auth | 2 hrs | Backend | Email OTP working, UWaterloo restriction enforced server-side |
| 3 | Bubble Creation | 3 hrs | Backend + FE1 | Create bubble API + creation screen + Gemini intent parsing |
| 4 | Bubble Discovery | 3 hrs | Backend + FE1 | Nearby bubbles API + discovery cards screen |
| 5 | Join + Group Formation | 3 hrs | Backend + FE1/FE2 | Join logic, threshold check, chat unlock trigger |
| 6 | Realtime Chat | 3 hrs | Backend + FE2 | Working live group chat + AI icebreaker on group form |
| 7 | Gemini Full Integration | 2 hrs | Backend | Intent parsing + meetup assistant both working |
| 8 | Cloudinary + Seed Data | 3 hrs | Backend + Demo | Wander Moment cards + seeded demo bubbles |
| 9 | Wander With You | 2 hrs | FE2 + Demo | Post-meetup connection screen + QA of full flow |
| 10 | Deploy + Polish | 3 hrs | All | Live Vercel URL, production QA, Devpost submitted, pitch ready |

# Detailed Phase Plan

Phase 0: Project Setup   |   ~1 hr   |   All developers

Complete before any feature code. This is the only phase all 4 people work on simultaneously.

### Backend developer

- Create GitHub repo Wanderers. Confirm zero prior commits exist.

- Initialize: npx create-next-app@latest wanderers (select TypeScript and Tailwind when prompted)

- Create Supabase project. Copy URL and anon key.

- Create .env.local with all keys: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, GEMINI_API_KEY, CLOUDINARY_CLOUD_NAME, CLOUDINARY_API_KEY, CLOUDINARY_API_SECRET, NEXT_PUBLIC_SITE_URL

- Add .env.local to .gitignore immediately before first commit.

- Install dependencies: npm install @supabase/supabase-js @supabase/auth-helpers-nextjs @google/generative-ai cloudinary

- Create /lib/supabase.ts: createClient with URL and anon key.

### Frontend team

- Clone repo. Receive env vars securely (not committed to repo).

- Open Lovable. Prepare to scaffold screens starting Phase 3.

- Confirm Tailwind renders correctly with a test div.

### Demo person

- Create Devpost project. Fill in basic info now. Do not wait until end.

- Post Stanley LinkedIn post 1: problem statement and what you are building today.

Checkpoint: repo exists, Next.js runs locally, Supabase dashboard accessible, all env vars in .env.local.

Phase 1: Database Schema   |   ~2 hrs   |   Backend developer

All 6 tables in Supabase before any feature code. This is foundational.

- Open Supabase SQL editor. Run all table creation in order below.

- Enable Row Level Security on all tables after creation.

- Add RLS policy: authenticated users can only read/write their own rows.

- Enable Realtime replication on messages table specifically.

- Add Postgres trigger for UWaterloo email enforcement (see PRD Section 8).

SQL to run in Supabase SQL editor:

create table users (

id uuid primary key default gen_random_uuid(),

email text unique not null, name text,

campus_verified boolean default false,

created_at timestamptz default now()

);

create table bubbles (

id uuid primary key default gen_random_uuid(),

creator_id uuid references users(id) on delete cascade,

activity text not null, zone text not null,

exact_location text,

time_window text not null,

expires_at timestamptz not null,

status text default 'open',

created_at timestamptz default now()

);

create table bubble_members (

bubble_id uuid references bubbles(id) on delete cascade,

user_id uuid references users(id) on delete cascade,

joined_at timestamptz default now(),

primary key (bubble_id, user_id)

);

create table messages (

id uuid primary key default gen_random_uuid(),

bubble_id uuid references bubbles(id) on delete cascade,

user_id uuid references users(id),

content text not null,

created_at timestamptz default now()

);

create table connections (

requester_id uuid references users(id) on delete cascade,

receiver_id uuid references users(id) on delete cascade,

status text default 'pending',

created_at timestamptz default now(),

primary key (requester_id, receiver_id)

);

create table meetup_photos (

id uuid primary key default gen_random_uuid(),

bubble_id uuid references bubbles(id),

user_id uuid references users(id),

cloudinary_url text,

created_at timestamptz default now()

);

Checkpoint: all 6 tables visible in Supabase. Realtime enabled on messages. UWaterloo trigger created.

Phase 2: Supabase Auth   |   ~2 hrs   |   Backend developer

Supabase Auth replaces Auth0 entirely. Simpler, no bridging required.

- In Supabase dashboard: Authentication > Email > enable Email OTP

- Set OTP expiry to 10 minutes

- In Authentication > URL Configuration: set site URL to localhost:3000 for dev

- Create /app/api/auth/signup/route.ts: call supabase.auth.signInWithOtp({ email })

- Create /app/api/auth/verify/route.ts: call supabase.auth.verifyOtp({ email, token, type: 'email' })

- Create auth middleware to protect all routes except /login

- Frontend: create /app/login/page.tsx with email input and OTP input screens

- On successful verify: redirect to bubble discovery screen

- Test with a real @uwaterloo.ca email. Confirm OTP arrives.

- Test with a non-UWaterloo email. Confirm Postgres trigger rejects it.

Checkpoint: login flow works end to end. Non-UWaterloo email is rejected at database level. Session persists on refresh.

Phase 3: Bubble Creation + Gemini Intent   |   ~3 hrs   |   Backend + Frontend Dev 1

### Backend (Cursor)

- Create /app/api/ai/parse-intent/route.ts

- Gemini system prompt: 'Extract activity, zone, and time_window from this text. Return only JSON with keys activity, zone, time_window. No explanation.'

- Create /app/api/bubbles/create/route.ts: validate fields, calculate expires_at from time_window, insert into bubbles table

- expires_at calculation: now=30min, 30min=30min, 2hr=2hr, tonight=midnight

### Frontend Dev 1 (Lovable + Next.js)

- Generate bubble creation screen: large text input for natural language, three fields below (activity, zone, time_window)

- On text input submit: call /api/ai/parse-intent and auto-populate the three fields

- User confirms or edits auto-populated fields

- Post Bubble button calls /api/bubbles/create

- On success: navigate to bubble discovery screen

Checkpoint: user types 'basketball near SLC tonight' and fields auto-populate correctly. Bubble appears in Supabase bubbles table.

Phase 4: Bubble Discovery   |   ~3 hrs   |   Backend + Frontend Dev 1

### Backend (Cursor)

- Create /app/api/bubbles/nearby/route.ts

- Query: SELECT bubbles.*, count(bubble_members.user_id) as member_count FROM bubbles LEFT JOIN bubble_members ON bubbles.id = bubble_members.bubble_id WHERE status = 'open' AND expires_at > now() GROUP BY bubbles.id

- Do NOT return exact_location in this response. Zone only.

### Frontend Dev 1 (Lovable + Next.js)

- Generate discovery screen: card grid showing active bubbles

- Each card: activity emoji, zone name, time window, member count out of 5

- Example card: Basketball - PAC - 2 joined - 60 min left

- Tap card to open bubble detail screen with Join button

- Fallback: if API returns 0 bubbles, show seeded demo bubbles from a local constant

Checkpoint: discovery screen shows active bubbles. Exact location not visible. Empty state handled.

Phase 5: Join + Group Formation   |   ~3 hrs   |   Backend + FE1 + FE2

### Backend (Cursor)

- Create /app/api/bubbles/join/route.ts

- Check user is not already a member. Insert into bubble_members.

- After insert: count members for this bubble. If count >= 3, update status to active.

- Return updated bubble with status and member_count.

- If newly active: also return exact_location in response for members only.

### Frontend Dev 1 + Dev 2

- Join button on bubble detail screen calls /api/bubbles/join

- After join: poll bubble status every 3 seconds OR subscribe to Supabase Realtime on bubbles table

- When status = active: show group chat unlocked banner

- Navigate to group chat screen automatically on unlock

Checkpoint: join works. When a 3rd user joins, status flips to active. Frontend shows unlock and navigates to chat.

Phase 6: Realtime Group Chat + Icebreaker   |   ~3 hrs   |   Backend + Frontend Dev 2

### Backend (Cursor)

- Create GET /app/api/bubbles/[id]/messages/route.ts: return messages for bubble, ordered by created_at

- Create POST /app/api/bubbles/[id]/messages/route.ts: insert message into messages table

- On first message insert: call Gemini to generate icebreaker and insert as system message (user_id = null)

- Gemini icebreaker prompt: 'Generate one fun icebreaker question for a group of students doing [activity] together. Return only the question, no quotes, no preamble.'

### Frontend Dev 2 (Lovable + Next.js)

- Generate chat screen: scrollable message list, input box at bottom, send button

- System messages (icebreaker) shown with distinct background color

- Subscribe to Supabase Realtime channel: supabase.channel('messages:bubble_id').on('INSERT', handleNewMessage)

- New messages append to list without refresh

- We Met button fixed at top of chat screen

Checkpoint: two browser windows in same bubble receive messages in real time. Icebreaker appears on first message. We Met button visible.

Phase 7: Gemini Full Integration   |   ~2 hrs   |   Backend developer

Verify intent parsing from Phase 3 is robust. Add meetup assistant endpoint.

- Test parse-intent with 5 varied natural language inputs. Fix edge cases.

- Create /app/api/ai/meetup-assist/route.ts

- Meetup assistant prompt: 'A group of [count] students at University of Waterloo want to do [activity] near [zone]. Suggest a specific meeting spot on campus and a short opening message. Return JSON with keys: spot, message.'

- Call meetup-assist when bubble status changes to active

- Insert spot suggestion as second system message in group chat after icebreaker

Checkpoint: meetup assistant returns valid spot and message for basketball, coffee, and study inputs. Both system messages appear in chat on group formation.

Phase 8: Cloudinary + Demo Seed Data   |   ~3 hrs   |   Backend + Demo person

### Backend (Cursor) - Cloudinary

- In Cloudinary dashboard: create named transformation preset called wanderer_moment

- Transformation: add text overlay with activity and zone, vintage filter, polaroid frame effect

- Create /app/api/media/upload/route.ts: receive base64 image, upload to Cloudinary with preset, return transformed URL

- Create POST /app/api/bubbles/[id]/confirm/route.ts: set bubble status to completed

- Store cloudinary_url in meetup_photos table on upload

### Demo person - Seed Data

- Create scripts/seed-demo.ts: insert 3 demo users and 4 open bubbles

- Demo bubbles: Basketball at PAC (2 members), Coffee at SLC (1 member), Study group at DP (3 members, status active), Board games at SLC (1 member)

- Set expires_at = now + 6 hours on all seed bubbles so they never expire during demo

- Run seed script. Verify all 4 bubbles appear on discovery screen.

- Run full demo flow once: signup > discover > join > chat > we met > upload photo > view card

Checkpoint: Cloudinary transformation returns a styled card with overlay text. All 4 seed bubbles visible. Full flow tested once successfully.

Phase 9: Wander With You + Full QA   |   ~2 hrs   |   Frontend Dev 2 + Demo person

### Frontend Dev 2

- Generate post-meetup screen: shown after We Met is confirmed

- List all bubble members with name display

- Per-member button: I want to wander with you

- Tapping calls POST /api/connections/wander with receiver_id

- Show pending state after tapping. Show accepted on mutual action.

### Demo person - Full QA

- Run complete flow on 3 different devices simultaneously

- Confirm: login, create bubble, join bubble, group unlock, realtime chat, we met, photo upload, wander moment card, wander with you

- Document any broken flows. Assign fixes immediately.

- Confirm seeded bubbles are still showing correctly

Checkpoint: wander with you screen works. Full flow tested on 3 devices. All critical bugs documented and assigned.

Phase 10: Deploy + Polish + Pitch   |   ~3 hrs   |   All developers

### Backend (Cursor) - Vercel deploy

- Push all code to GitHub main branch

- Connect GitHub repo to Vercel dashboard

- Add all environment variables to Vercel: same as .env.local

- Update Supabase Auth URL Configuration: add Vercel production URL to allowed URLs

- Deploy. Confirm production URL loads correctly.

### All developers - Production QA

- Open production URL on 3 different phones

- Run full demo flow on production: all steps from login to wander moment

- Confirm Realtime chat works across devices on production (not just localhost)

- Confirm seed bubbles visible on production

### Demo person - Pitch

- Finalize 3-minute pitch: 1 min problem, 45 sec feature, 75 sec demo

- Demo device charged and ready. App open on bubble discovery screen.

- Memorize closing line: Wanderers is not designed to keep people on their phones. It helps them get off their phones and meet each other.

- Post Stanley LinkedIn post 2: building process and live demo screenshot.

- Submit on Devpost. Confirm submission received.

Final checkpoint: live Vercel URL works. Full production flow confirmed. Devpost submitted. Pitch rehearsed twice.

# Judge-Facing Demo Flow

This is the exact 75-90 second demo sequence. Practice this until it is smooth.

| Step | Screen | What judge sees | Time |
| --- | --- | --- | --- |
| 1 | Discovery | 4 active bubbles on campus including Basketball at PAC | 10s |
| 2 | Create bubble | Type 'coffee near SLC', Gemini auto-fills fields instantly | 15s |
| 3 | Join Basketball bubble | Join button, member count updates from 2 to 3 | 10s |
| 4 | Chat unlocks | Group chat appears, AI icebreaker and spot suggestion visible | 10s |
| 5 | Send message | Message appears on second device in real time | 10s |
| 6 | We Met + photo | Confirmation flow, photo upload, Wander Moment card generated | 15s |
| 7 | Wander with you | Post-meetup screen, I want to wander with you button | 10s |

# Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Discovery screen shows no bubbles | High without seed | Seed data inserted in Phase 8. Never skip this. |
| Realtime chat breaks on production | Medium | Enable replication on messages table in Phase 1. Test on Vercel before Phase 10. |
| Gemini returns invalid JSON | Medium | Wrap all Gemini calls in try/catch. Fall back to manual fields if parse fails. |
| Supabase OTP email goes to spam | Low | Test with UWaterloo email in Phase 2. Warn team to check spam folder. |
| Cloudinary transformation looks wrong | Low | Test preset in Phase 8 before demo. Verify overlay text appears. |
| Phase 9 wander with you not finished | Medium | Phase 9 is lowest priority. Ship without it if time runs out. Core loop ends at Phase 8. |
| Code committed before hacking starts | High if not checked | Verify repo timestamp before Phase 0 first push. |
| Devpost not submitted before deadline | Low if assigned early | Demo person registers on Devpost in Phase 0. Submit link in Phase 10. |

# 48-Hour Timeline

| Hours | Phases | Must Deliver |
| --- | --- | --- |
| 0 - 6 | 0, 1, 2 | Auth working. All 6 tables live. UWaterloo OTP verified end-to-end. |
| 6 - 16 | 3, 4 | Bubble creation with Gemini. Discovery screen showing bubbles. |
| 16 - 24 | 5, 6 | Join logic working. Realtime chat live with icebreaker. |
| 24 - 32 | 7, 8 | Gemini meetup assistant. Cloudinary cards. Seed data inserted. |
| 32 - 38 | 9, 10 | Wander with you screen. Vercel deployed. Production tested. |
| 38 - 48 | Polish | Full QA on production. Demo rehearsed. Devpost submitted. |

Wanderers 1.0 (Hackathon) BuildPlan  |  Hack Canada 2026  |  v1.0 Locked